## Slide 1
Release Management

## Slide 2: Objectives
After completing this module, you will be able to:
Process regular releases into a cloud first environment.
Notes: Title: Objectives
Length: 2 minutes
Participant Notes:
After completing this module, you will be able to:
Process regular releases into a cloud first environment.
Make sure you address what this course will NOT cover based on experience.
Start Time xx:xx/Length: 2 minutes
Review the learning objectives.

## Slide 3: Agenda
Release management overview
Stakeholders
Release management process

## Slide 4: End-to-end DevOps
Plan
1
Monitor + Learn
Release
Develop + Test
2
Development
Operations
4
3
Notes: Modern application lifecycle management practices enable teams to support a continuous delivery cadence that balances agility and quality, while removing the traditional silos separating developers from operations and business stakeholders.: This improves communication and collaboration within development teams, and drives connections between application and business outcomes. We see three key metrics that are critical to an organization’s ability to enable value delivery with agility and quality. First, the flow of business value must be measured and improved. Understanding what provides business value, and delivering those features on a sustained, regular cadence is key. The second is having the ability to identify and remove bottlenecks to shorten cycle times for delivering those business values. It’s not enough to simply deliver regularly, but also efficiently. And finally, identify and reduce sources of rework, such as bugs, incorrectly specified features, etc.

## Slide 5: Release management definition
Release management encompasses the planning, design, build, configuration, and testing of hardware and software releases to create a defined set of release components.

## Slide 6: Why Release Management matters
Agility help business adapt to change
Knowing what is deployed
Knowing when something is deployed
Notifying the users
Change breaks things
SLAs

## Slide 7: Release management and cloud
Previously
  Long time between major releases
  Adoption of latest versions lacking
Cloud
  Continuous releases
  Always in production

## Slide 8: Release management
Development
Test/QA/Preproduction
Production
Release Management
Software design
Code coverage
Automated tests
Quality reviews
Performance tests
Validation

## Slide 9: Release management stakeholders
Development team
Test team
Release management team
Operations team
End user/customer enablement team

## Slide 10: Office release management Communication channels

## Slide 11: Roles
Release management process owner
  Aligns with the wider organization
  Ensure executive support
Release manager
  Develops release strategy
  Works closely with test manager
Test manager
  Ensures test coverage
Release owner
  Owns the current release

## Slide 12: Developing for release management

## Slide 13: Development strategy
Coding guidelines
Commenting
modularity
build numbers
Instrumentation
Logging
Local versus cloud
Release to test
Testing plans
Code coverage
Automated tests

## Slide 14: Instrumentation
To enable insight into the application’s performance/usage
Application Insights
HockeyApp
Will be covered in the monitoring module

## Slide 15: Environments

## Slide 16: Environments
Dev
1:n Developer environments
Test
For feature test
QA
For functionality test
Preproduction
For production like usage with real data
Production

## Slide 17: Environments
Mimic production
Use Azure Resource Manager templates
Precreate as needed
Things to look out for
AD/Azure AD integration
LoB integrations

## Slide 18: Test and quality assurance

## Slide 19: Testing and quality assurance
Quality assurance (QA) is a way of preventing mistakes or defects in manufactured products and avoiding problems when delivering solutions or services to customers
Software testing is an investigation conducted to provide stakeholders with information about the quality of the product or service under test

## Slide 20: Testing
Provides the gates that the solution need to pass in order to be deployed to the next environment
Automated tests (software)
User Acceptance tests (people)
See the automated testing module for more information

## Slide 21: Quality assurance
Validates that the solution meets the quality bars
  All use cases can be met
  The UX etc. is meeting the requirements
Typically done by testers (not automated)
  All known defects are assessed

## Slide 22: Release

## Slide 23: Release
Deployment to the different environments
    Test
    QA
    Preproduction
Manage configuration settings
    Connection strings
    Identities

## Slide 24: Release management workflow in VSTS

## Slide 25: Release management workflow in VSTS
Create release definitions
Add environments
Add tasks.
Create and deploy releases
Track deployments

## Slide 26: Module review
In this module, you learned how to:
Process regular releases into a cloud first environment.
Notes: Title: Module Review
Length: 2 minutes
Participant Notes: <include summary of screen text as it may be hard to read in Participant Guide>
In this module, you learned how to:
Process regular releases into a cloud first environment.
Start Time xx:xx/Length: 2 minutes
Review the objectives for this module.
Ask participants to use the Text tool to write on the screen if they had any questions about the module.